**CCS CAPSTONE PROGRAM**

**Progress Report**

**Project Name**: AWEAR Closet LLC.  **Date**: 6/14/2020

**Project Leader:**  Tejveer “TJ” Singh  **Sponsor:** Ashley Alphonse

**Are you using some sort of online communication system, if so which?**

We are communicating using:

* + GroupMe (Primary)
  + IMessage/Text/Call (Secondary)
  + Google Meet/Zoom (Tertiary)

**How regularly do you meet with your group?**

|  |  |  |
| --- | --- | --- |
| **Date?** | **Time?** | **Number of attendees?** |
| **6/11** | **5pm** | **3** |
| **6/13** | **5pm** | **5** |
| **6/14** | **5pm** | **3** |

**When and where are your next two meetings with your sponsor?**

Every Thursday at 5pm:

* + 6/18 on Google Meet or Zoom
  + 6/25 on Google Meet or Zoom

**What task have you accomplished since the last sprint/progress update?**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Started** | **Date Completed** |
| **Built out Login UI** | **6/5** | **6/11** |
| **Firebase Authentication Intergrated with UI build** | **6/11** | **6/13** |
| **MacinCloud Resources Established** | **6/5** | **6/7** |

**What tasks were planned but not accomplished?**

All tasks were Completed earlier than expected.

**What obstacles are you finding whilst working on your project? How do you plan on managing them?**

There is a lot of scope-creeping attempts from the client. I am managing this by adding a “Nice to Have” section in JIRA, so if we have free time this semester we can build out those features.

**Please assess each of your group members on the following areas. (1 being poor and 5 being excellent)**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **Dedication** | **Collaboration** | **Performance** |
| **Prijesh Dholaria** | **5** | **5** | **5** |
| **Jay S. Patel** | **5** | **5** | **5** |
| **Tejveer Singh** | **5** | **5** | **5** |
|  |  |  |  |